Review Scope of Work

- Web

- Mobile

- Social Media

3 hrs

Validate all the scope and align expectations on the features to be delivered for all platforms

Review proposal/SOW

- Resources and HR exposure

- Languages mirror vs. editions

- Mobile apps: 1 with language selection

- Editorial and languages:

  - Bucket / content repository

  - 3 languages collection

  - Journalistic editorial in Kurdish

  - Then we take TV, Radio, WWW from the initial repository

- Importance of getting the live and only TV generated content and rushes: need to find the way (return to system)

  - Shows will be looped back into edit-share: need to know what to keep: ex: prime show of the day for a week

- Need to know what are the news being built:

  - Getting real time feedback from the web

  - Feedback and commenting widget on the CMS interface for real time feedback

  - Feedback from social networks to screen:

    - Based on specific mentioned hashtag by the anchor

    - Total reciprocity between web and TV

    - Interaction and content exchange

    - (Bloomberg super desk and digital)

- Training integration with Ken’s training

- UGC:

  - Hiwa:

    - 2 categories

    - Without devaluing either one

    - We don’t want to sideline UGC

    - Aim at: UGC content can be personalized: myRudaw

  - Importance of free thinking citizens

  - Qualification of content vs. censorship

  - Ken: usually noticed that quality of UGC is related to quality of Channel official content and editorial

- Monetization

- Commenting from owned applet

- Asked about mobile apps for Java

Highlight features for each platform and specificities

Get mobile version/app priorities

Editorial process

- Vision and workflow

- Wireframes/ Admin User Interfaces

3 hrs

- Validate the overall workflow

- Validate the roles involved in the process

- Identify the external systems to integrate with

- Agree on the means of integration with external systems (Data formats)

- Validate the main admin interface functionalities

Discussion – 29-Mar-12

Integration, starting point of content

Content

- Main structure review

- Language structure and content

- Mirror vs. separate platforms

- Shared media and content

- Translation

- Content availability

2 hrs

- Agree on the main structure of the website

- Agree on the mechanism of entering content for different languages

- Get any available content to use in wireframes and designs

| Primary Menu | News categories: - Latest - News |  |
| --- | --- | --- |
| Secondary/Features Menu | - VOD - Galleries - iReport - Newspaper - TV (or name it “On Air”) - Our Programs - Our Grid - WebTV - Forums - Polls - Search | On Air On Line On the go |
| Utility Menu | - Languages - Sitemap - Contact us - Connect: Sign-up/Sign-in - About us - Advertise with us - Follow-us - Facebook - Twitter - Youtube - Etc. - Help Center/FAQ |  |
| Members Area | - Update profile - My Favorite articles - My friends activities - Change password - Check submissions: iRudaw - Set profile to public and have access to profile with related interactions (P2) |  |

Teams, Skills and Resources

1 hr

- Know the availability of the different teams

- Understand the skills of the team members

- Understand the language capabilities of the teams

Currently screening/recruiting.

Once training dates are decided, we start bringing people.

English seems to be present as a language.

Existing webmasters know the current CMS platform and could play a role.

Marketing position for the media network product. It would involve also digital.

Adding the commissioning of tasks layers

Being able to ask editors to work on specific assignments

Newsroom:

- Assignment editor

- Production editor

Commissioning layer and module with related messaging and workflow stuff.

Need for a marketing person

Editorial vs. marketing and planning meetings for ongoing developments and strategic/product developments.

Local infrastructure and Internet connectivity

1 hr

- Agree on the general infrastructure setup and related internet connectivity requirements

- Identify risks and their impact on operations

Newroz are highly candidate

Fiber to the building

Consider separate server and/or bandwidth for the admin section only

Hosting Platform

1 hr

Decide on the hosting platform/provider

Project Plan

1 hr

Agree on the deliverables and milestones

Next Steps

NA